RakshakLogix — Engineering Roadmap & Definition of Done

Implementation sequence

# Sprint 0 — Foundation

Repository and branching.

FastAPI skeleton.

Docker Compose: API + PostgreSQL/PostGIS + Redis.

SQLAlchemy/Alembic.

Configuration, logging and health endpoint.

CI test workflow.

# Sprint 1 — Core Data

Users/RBAC.

Locations and items.

Inventory and consumption.

Vehicles and shipments.

Seed/demo dataset.

# Sprint 2 — Intelligence

Forecasting baseline and candidate model.

Forecast persistence.

Inventory runway.

Risk scoring.

Alerts.

# Sprint 3 — Logistics

Route graph.

Route scoring.

Vehicle constraints.

Optimization job.

Shipment plan.

# Sprint 4 — Simulation & Hardening

Scenario engine.

Route disruption scenario.

Demand spike scenario.

Baseline/scenario comparison.

Dashboard aggregation.

End-to-end tests and demo.

# Definition of Done

API contract and validation exist.

Database migration exists.

Business logic is tested.

Protected endpoints enforce authorization.

Errors are handled consistently.

Relevant audit/logging exists.

Documentation/examples are updated.

Feature works on seeded demo data.

# Build Order

Location → Item → Inventory → Consumption → Forecast → Risk → Shipment → Route → Optimization → Simulation.